# MoveInSync Play Store Rating: Findings and Fix Plan (2026 Reviews)

Forward Deployed Engineer assignment

## 1. Summary

I analysed all 2,281 written Play Store reviews from 1 January to 11 October 2026. One in four is a 1-star review, and the biggest causes are an app that will not open, a login that keeps failing, and almost no replies from MoveInSync.

- The score: written reviews average 3.85 stars, and 551 of them (24.2%) are 1 star. Public sources put the store rating at 4.64 from about 114,800 ratings, so most happy users rate without writing. The unhappy ones write.

- Who is unhappy: 670 reviews (29%) are 1 to 3 stars. Of these, 148 (22%) report crashes, slow loading or an app that will not open, which is the most common problem.

- Nobody answers: MoveInSync replied to only 19 of 2,281 reviews (0.8%), and to only 7 of 613 reviews with 1 or 2 stars.

- It is not one bad release: the 1-star share stayed between 19% and 31% every month this year, with the worst months in February, June and August.

- Other platforms agree: App Store reviews and MoveInSync’s own help center describe the same crashes, OTP failures, wrong pickup routing and missing features (section 2).

I recommend these three actions first:

- Fix the app that will not open after an update (including the false “not installed from Play Store” message) and the login and OTP loop, and release every update to 5% of users first.

- Start answering reviews. 606 low-star reviews from 2026 have no reply, and personal replies lifted MoveInSync’s rating before.

- Make live tracking show how fresh the location is, and make the trip-rating prompt skippable.

## 2. What the Numbers Show and What Other Platforms Confirm

The 2026 Play Store reviews show a steady problem, and the App Store, the review sites and MoveInSync’s own pages confirm the same causes.

Play Store, 2026 (2,281 written reviews)

- Stars: 5 stars 1,482 (65%), 4 stars 129, 3 stars 57, 2 stars 62, 1 star 551 (24%).

- By month: best were April (4.03), May (4.02) and July (4.01); worst were June (3.56) and August (3.65).

- By app version (90 or more reviews): 12.19.0 and 12.13.1 both had 31% 1-star reviews, 12.17.0 had 27%, and the best, 12.11.1, had 17%. Version 12.19.0 started getting reviews on 21 September.

- Crash-type complaints rose from 7 in March to 23 in September.

Other platforms

- App Store (India): 4.7 from 55,000 ratings. The reviews I could read are from 2023 to 2025 and repeat the same themes: random crashes and a startup loop, location updates that lag, far pickup points, being dropped last while the cab passes your home, a next-day toggle that books the wrong day, constant microphone prompts, and no “can’t make it” button.

- G2: 4.5 from 22 reviews, written by companies that buy the product. Buyers are happy; the pain sits with employees who use the app and the cab service every day.

- MoveInSync help center: confirms that no-shows are marked automatically when an employee has not signed in by trip end, that waiting time and cut-offs are set by each customer’s admin, and that OTP sign-in and sign-out is enforced inside a configured time window. It also lists a driver-feedback feature in a driver app release and a guide for finding GPS loss on a trip.

- Public analysis on GitHub (other candidates): store rating 4.64, a developer reply rate of about 3% that was near 95% before July 2024, and “not installed from Play Store” lockouts and forced rating prompts rising in the last 30 days.

- MoveInSync blog: says personal replies to each review lifted its Play Store rating from 4.3 to 4.6, and lists co-passenger status and call driver as core app features, which users now say are missing.

## 3. Problems, Most Common to Least Common

Counts are reviews with 1 to 3 stars (670 in total) that mention the problem. One review can mention several, so counts overlap. Each fix starts by confirming the cause in MoveInSync’s own logs.

### 1. App crashes, will not open, slow, or breaks after an update

- Reviews: 148 (22%).

- What users say: after an update the app will not open until it is uninstalled and reinstalled; it says “not installed from Play Store” when it is; screens load slowly; some newer phones and Android 17 fail. 22 reviews mention reinstalling or the “not installed” message.

- Confirmed by: App Store reviews of random crashes and a startup loop; another public analysis shows the “not installed” lockouts rising from 2% to 9% of negative reviews in a month.

- Fix: pull crash and freeze rates by version, Android version and phone from Play Console. Find why a genuine install fails an install-source check (likely cause). Show the cached trip card first. Test upgrades from the last five versions on Android 15 to 17. Release to 5% of users first and halt on a crash spike.

- Owner: mobile engineering. Measure: crash-free sessions above 99.5%, cold start under 3 seconds.

### 2. Late cabs, bad routing, far pickups, long trips

- Reviews: 91 (13.6%).

- What users say: pickup points far from home, trips much longer than the direct route, pickups of people from one building 5 minutes apart, cabs arriving 90 minutes before shift, a 12-seater for 3 people.

- Confirmed by: App Store reviews with the same complaints. MoveInSync’s help center says waiting time and routing limits are set by each customer, so this is mostly operations, not the app.

- Fix: for each customer calculate on-time percentage, detour ratio (actual trip time divided by direct trip time), seat use and pickup gaps. Audit waiting time and routing limits. Send customer success a ranked list of the worst routes. Send delay alerts early.

- Owner: transport operations and customer success. Measure: on-time pickup rate, detour ratio.

### 3. Login, OTP, and being logged out again and again

- Reviews: 83 (12.4%).

- What users say: the OTP does not arrive (19 reviews); the app logs users out again and again, even after a few seconds without network (22 reviews); an OTP is asked on every open.

- Confirmed by: an App Store review where the OTP never reached a non-Indian phone number. The help center says OTP sign-in is enforced in a window each customer configures, so some “too many OTPs” is a customer setting.

- Fix: track OTP request, delivery and verification by SMS provider, country and customer. Add a resend button and a fallback channel. Keep the session alive through short network loss. Review session expiry. Show a clear error when login fails.

- Owner: mobile engineering and authentication. Measure: login success rate, OTP delivery time.

### 4. UI changes and removed features

- Reviews: 63 (9.4%).

- What users say: shuttle booking became two steps, co-passengers and sequence numbers vanished, more taps to reach the cab number, banners on launch, “bring the old version back”.

- Confirmed by: App Store reviews about hidden co-passengers and extra clicks. MoveInSync’s own blog lists co-passenger status as a core feature.

- Fix: release changes behind feature flags and compare booking completion before and after. Restore co-passenger visibility as a customer setting. Keep cab number and pickup time on the home screen.

- Owner: product and mobile engineering. Measure: booking completion, taps to reach the cab number.

### 5. Support unreachable or unhelpful

- Reviews: 62 (9.3%), and every one is 1 or 2 stars.

- What users say: the helpdesk line disconnects or is not answered, and feedback gets no response. Only 7 of 613 low-star reviews have a reply.

- Confirmed by: App Store reviews on helpdesk tone and the contact button reaching the wrong desk; a public analysis shows replies fell from about 95% to about 3% after July 2024.

- Fix: build a daily reply queue from the Play Developer API, safety issues first, then most-voted. Reply personally within 48 hours. Add an in-app “Report a problem” button that sends trip ID, GPS trail and logs to the right desk. Open a ticket automatically when a cab is more than 15 minutes late.

- Owner: support and product. Measure: reply rate above 80% within 48 hours.

### 6. Live tracking, ETA or location wrong or stale

- Reviews: 42 (6.3%). The most-voted low-star review of 2026 (9 votes) is about GPS.

- What users say: the location is hours old, the app shows a 1-hour ETA and the driver arrives in 5 minutes, other riders’ locations are not visible.

- Confirmed by: an App Store review of delayed location updates; the help center has a guide for finding GPS loss on a trip; MoveInSync’s site promises real-time tracking.

- Fix: record the age of the last location ping per trip. Alert operations when a vehicle is silent for 60 seconds. Show “updated X seconds ago” and grey out stale pins. Run driver location as a foreground service and ask drivers to exempt it from battery saving. Smooth the ETA.

- Owner: tracking backend and transport operations. Measure: 95th percentile location age under 30 seconds.

### 7. Missing features users ask for

- Reviews: 37 (5.5%).

- What users say: call or chat with the driver, offline mode, favourite colleagues, dark mode, scheduling Friday in advance, a first-use tutorial.

- Confirmed by: an App Store review asking for a “can’t make it” button.

- Fix, smallest first: confirm before cancelling, a “Can’t make it” button that frees the seat, a check-in push when the cab passes the pickup point, an offline trip card, chat with location.

- Owner: product. Measure: cancellations by mistake, seats released early.

### 8. Bookings fail, show the wrong date, or are not visible

- Reviews: 36 (5.4%).

- What users say: a booking lands on a different date, schedules do not show on the dashboard, a waitlisted seat cannot be rebooked.

- Confirmed by: an App Store review where a next-day toggle books the wrong day. Booking windows are customer settings; the date errors are bugs.

- Fix: compare the selected date with the saved booking and treat any mismatch as a bug. Show Booked, Waitlisted or Not booked clearly. Show the cut-off rule. Show the whole month’s schedule.

- Owner: booking backend and product. Measure: booking success above 99%, date mismatches at zero.

### 9. Notifications missing, repeated or forced

- Reviews: 24 (3.6%). Users see “trip not booked” after booking, too many alerts, and forced notification permission.

- Fix: log delivery for every notification, combine repeated alerts by trip and event, refresh the push token on each launch.

- Owner: mobile and backend. Measure: repeats per trip.

### 10. Driver conduct

- Reviews: 19 (2.8%). Rude or unprofessional drivers. This is operations feedback with no direct match on other platforms.

- Fix: report complaints by transport vendor and send them to the customer’s transport desk.

- Owner: transport operations. Measure: complaints per 1,000 trips.

### 11. Wrongly marked no-show

- Reviews: 17 (2.5%). Employees are marked no-show though they booked, or after a late cab, and fear salary deductions.

- Confirmed by: the help center says the system marks no-shows automatically, and that a wrong cut-off setup can send a wrong no-show email.

- Fix: find no-shows where the cab was late or the driver never reached the pickup point and reverse them automatically. Add a “dispute no-show” button. Check that cancel and no-show cut-offs match per customer.

- Owner: booking backend and transport operations. Measure: wrongly marked no-show rate.

### 12. Cannot contact the driver

- Reviews: 15 (2.2%). Calls through the app do not connect, or the audio is unclear.

- Confirmed by: an App Store review that calling the driver in the app does not work and there is no chat.

- Fix: test masked calling by telecom provider and phone, and add chat with location.

- Owner: mobile engineering. Measure: call connect rate.

### Smaller problems

- Popups, ads and policy screens (14 reviews, 2.1%): show a banner once per campaign and ask the user to accept the policy once. The seat-belt check that hides the OTP appears in only 2 reviews from 2026 but is worth fixing: keep the OTP visible.

- Forced trip-rating prompt (13 reviews, 1.9%): users cannot skip it, and one says it blocks access to the current ride. Another analysis shows these complaints rising from 3% to 8% in a month. Make it skippable and ask for the Play Store rating only after a good trip.

- Cannot cancel or edit a booking, or it cancels by itself (8 reviews, 1.2%): an App Store review shows a notification opening a Cancel Trip button that cancels at once. Add a confirm step.

- Too many permissions (6 reviews, 0.9%): remove the microphone permission if unused and do not re-ask after a denial.

## 4. What to Do First: 30 Days

Start with what costs the most stars for the least work, then fix the failures that strand people.

- Days 1 to 3, answer reviews. Start the daily reply queue and answer the 606 unanswered low-star reviews from 2026, beginning with the most-voted. Owner: support.

- Days 1 to 7, quick fixes. Make the trip-rating prompt skippable, show banners and the policy screen once, keep the OTP visible with the seat-belt check, add a confirm step before cancelling, and remove the microphone permission if unused. Owner: product and mobile engineering.

- Days 1 to 14, the app that will not open. Check crash rates by version in Play Console, find why genuine installs show “not installed from Play Store”, and move to 5% staged releases. Owner: mobile engineering.

- Days 5 to 20, login. Measure OTP delivery by provider and country, keep sessions alive through short network loss, and add resend and fallback. Owner: mobile engineering and authentication.

- Days 10 to 25, tracking. Measure location age, add the “updated X seconds ago” label, alert on silent vehicles, and fix background location in the driver app. Owner: tracking backend and transport operations.

- Days 15 to 30, trust. Add the in-app “Report a problem” button, a no-show dispute button, and per-customer routing reports for customer success. Owner: product, booking backend and customer success.

This is a starting plan, not a promise that every defect closes in 30 days. The aim is to see the 1-star share fall on the versions that carry the fixes.

## 5. What the Script Does, and the Weekly Report

I wrote a short Python script so that “How are our Play Store ratings?” can be answered the same way every time. It runs in a few minutes, and the 2,281 reviews in this report came from it.

- Collects every public Play Store review of the employee app (India store), newest first, with a free open-source library. Apify can do the same job and schedule it.

- Keeps 2026 only and stops as soon as it reaches a 2025 review.

- Tags each review with the problems it mentions, using keyword rules.

- Ranks the problems from most to least common, with the 1 and 2 star count and sample reviews.

- Measures the average rating and 1-star share by app version and by month.

- Saves a spreadsheet of tagged reviews and a short report.

The first run left 313 low-star reviews without a problem. I read them, added the missing themes (forced rating prompts, schedules not showing, calling the driver), and 193 remain, mostly comments like “worst app” with no detail. In a spot check of 40 tagged reviews, about 85% had the right problem. So the counts are a good guide, not an exact audit.

A 1-star spike on one app version points straight at a bad release. Each Monday the report should show:

| Number | Where it comes from | Why it matters |
| --- | --- | --- |
| Store rating and rating count | Play listing and Play Console | The headline; confirm the live figure |
| 1-star share of written reviews, last 30 days | The script | Early warning; written reviews skew negative |
| 1-star share by app version | The script | Finds the release that caused a spike |
| Top five problems, this week against last | The script | Shows what to fix next |
| Crash-free sessions and cold start time | Play Console, app analytics | Tests problem 1 |
| Login success and OTP delivery time | Authentication logs | Tests problem 3 |
| Location age, 95th percentile | Tracking backend | Tests problem 6 |
| Reply rate and median reply time for 1 to 2 star reviews | Play Developer API | Tests problem 5 |

## 6. How I Found the Data, Limits and Sources

How I found the data

- Collected the public Google Play reviews of the MoveInSync employee app and kept the 2,281 written reviews dated 1 January to 11 October 2026.

- Read the App Store reviews of the same app to see whether iPhone users report the same problems.

- Took rating counts from the Play listing, AppBrain and the App Store, and customer ratings from G2.

- Checked each complaint against MoveInSync’s own help center, blog and website, to separate app bugs from customer settings and operations.

- Compared my results with public review analyses on GitHub.

- Tools: Python for collecting and tagging, and an AI assistant (Claude) for searching, reading and grouping reviews.

Limits

- Written reviews skew negative: they average 3.85 stars while the store rating is 4.64. They explain why people complain; they are not the score itself.

- Keyword tagging is about 85% right, 29% of negative reviews have no usable detail, and 10% of reviews have no app version.

- The store rating differs by source: 4.64 in most places, 4.3 in one Play listing snapshot. Confirm the live figure in Play Console.

- The App Store reviews I could read are from 2023 to 2025, so they confirm the themes but not the 2026 counts.

- Root causes are likely explanations. The first step for each problem is to check it in MoveInSync’s own logs.

Optional: Apify. If you want the weekly pull to run without anyone starting it, the Apify Google Play Reviews Scraper charges about US$0.40 per 1,000 reviews. The 2026 reviews cost about US$1 to US$2, and Apify’s free plan includes US$5 of credit each month.

Sources

- Play Store listing for the employee app

- App Store listing and reviews

- AppBrain page for the Android app

- G2 reviews of MoveInSync ETS

- Public review analysis 1 (GitHub)

- Public review analysis 2 (GitHub)

- Public review analysis 3 (GitHub)

- MoveInSync blog on Play Store ratings

- MoveInSync blog on becoming the highest rated app

- MoveInSync help center: no-show by driver or system, wrong no-show email, site admin configurations, driver app 6.4.0 features, help center index

- Apify Google Play Reviews Scraper